SECTION 01 31 26

ELECTRONIC COMMUNICATIONS PROTOCOL

PART 1- GENERAL

1.1	DESCRIPTION

- This Section is in addition to the Contract General Conditions.

- The Contractor shall be required to use an Electronic Project Management (EPM) system for electronic construction management document control and communications between the University, Architect of Record, other project-related consultants, and the Contractor (aka the Project team).  Unless otherwise designated by the University, the system will be maintained and owned by the Contractor but operated collaboratively by the Project Team. The EPM that the Contractor chooses shall be approved by the University. The Contractor shall be responsible for training the members of the Project team on how to use the EPM at no additional costs to the contract.

- The Contractor shall be primarily responsible for the scanning, uploading, and logging of all electronic documents for the project as indicated below.

- The Contractor shall provide personnel and equipment as required by their employees to electronically submit all necessary documents.

- The EPM system shall contain the following information which shall be made available  by the Contractor for the project team:

- Submittal Information (shop drawings, product data, etc.) and Logs

- Requests for Information and Logs

- Inspection Requests / Reports

- Non-Compliance Inspection Reports

- Project Photographs

- Project Meeting Minutes

- Project FTP Site

- Contract Documents (including specifications, drawings, reference materials, sketches, ASIs, etc.)

- Other Documentation as determined by the University’s Representative and the Project team.

- All Request for Information (RFIs) and Inspection Requests shall be submitted by the Contractor to the University electronically through the EPM.

- The University will NOT except faxed and/or hand written documentation of RFIs, RFI Sketches, and/or Inspection Requests.

- The Contractor shall be solely responsible for data entry via the chosen EPM Website for the generation of RFIs.

- The Contractor shall be solely responsible for the scanning of sketches / drawings as necessary for the electronic submittal and attachment of necessary information related to RFIs.

- Contractor shall supply field personnel all necessary computer equipment necessary to enter RFIs and other documentation electronically.

- Submittals shall be submitted via Section 01 33 00 Submittals.

1.2	CONTRACTOR’S RESPONSIBILITIES

- The Contractor shall have sufficient computer(s) with capabilities to access the EPM system at their on-site and off-site project offices.  At the pre-construction meeting, the Contractor shall provide to the University’s Representative the contact information (including email addresses) of all Contractor personnel that the Contractor chooses to provide coordination for the EPM system and information.  At a minimum, this will include the Contractor’s Project Engineer and/or other technical staff as required.  These personnel shall have sufficient computer skills required to access the Internet and do basic trouble shooting of the EPM system.  The Contractor shall provide training and technical support to the Project team personnel for use of the EPM system.  The Contractor shall plan on an average of 4-hours training for each of the Project team personnel who will be using the system. Having the above capability in place onsite is a condition precedent to processing the Contractor’s first payment request.

1.3	OFFICIAL RECORDS

- The documentation and records maintained on the EPM system will be the “Official Records” for the project (not including as-builts created by the Architect).  At the conclusion of the project all records shall be made available via Adobe “pdf” and/or other electronic filing methods approved by the University Representative for import/export.

# END OF SECTION