Format suggestion. Edit to reflect the specifics of each project.

Exhibit ‘A’ - Scope of Work

(Project Name)

(Project Campus Location)

# 1.	General:

Identify extent of design services.

Example: Provide complete architectural/engineering design services (schematic, preliminary, construction documents, bidding, construction administration and as-builts) for the (name) project.

Provide a summary description for the overall scope and intent of the project.

2.	Design Basis:

Identify and briefly describe supporting documents (i.e., programming, feasibility, technical and other and studies) that the architect/engineer should rely on in developing the design for the project.

Example: Identify key elements of program (i.e., square footage, number of stories, stand alone mechanical system or tie in to central plant, etc)

3.	Design Style:

Provide a summary of design intent. Identify stylistic and or materials preferences if any.

4.	Phasing:

State if project will or will not be phased. Describe phasing requirements if any.

Example: The project will not be phased. The scope of the project will not encompass the entire building. The exact limits of construction shall be determined as part of the initial design efforts.

5.	Existing Site:

Describe site. Identify extent of demolition. Describe features to be preserved/relocated.

6.	Investigation into Existing Conditions:

Identify any supporting documents (i.e., technical or other and studies) that the architect/engineer should rely on in developing the design for the project.

7.	Site Design:

Describe scope and extent. Identify extent and general location of parking to be provided.

Example: Some site design is a part of this work. The design shall address approach, circulation and service access throughout the facility. Service area and limited special permit parking design shall be developed as necessary. The bulk of user parking is remote and existing. Parking design and construction shall include path of travel. Anticipate that some external to building site modifications will be required to secure code approval for this project.

8.	Landscape Design:

Describe scope and extent.

Example: Landscape design of hard scape, soft scape, and site lighting is a part of this work. Project extent shall include front portico and central hardscape entry approach extending to front curb and exterior perimeter landscape areas as may be affected by construction activities. The landscape design of the existing interior garden courtyard will require special attention and renovation to maintain historical design character. The current parking courtyard is envisioned to receive modest landscape improvements at immediate building perimeter along walls of improved spaces.

9.	Basis of Design Reports:

Describe any particular systems that should be evaluated as a part of the Basis of Design report.

10.	Interior Design:

Describe scope and extent.

Example: Interior design finishes for floors, walls and ceilings and the design of built-in casework is a part of this work.

11.	Furnishing and Equipment:

Describe scope and extent.

Example: Develop a general furniture fitment plan, however the specific design, selection, purchasing, installation and coordination of the moveable furnishings and equipment (i.e., desks, tables and chairs) generally depicted therein is not a part of basic services.

12.	Hazardous Materials Abatement:

Describe scope and extent.

Example: Within his own work, the architect/engineer shall reference and provide support to the Trustees for the coordination of the separate hazardous material abatement design documents that will be prepared by others.

#### Modifications to Rider A, Agreement General Provisions

For this Agreement the following modifications are incorporated:

[None]

[Identify specific agreement section. Insert revised wording]

### End of changes

_