Rider A – Agreement General Provisions

Small Project Architect/Engineer Agreement

WHEREAS, Education Code Section 66606 gives the Trustees of the California State University full power and responsibility in the construction and development of any state university campus, and

WHEREAS, The principals of the Architect/Engineer, identified in the Agreement, are licensed by the laws of the State of California to practice architecture or engineering as appropriate to the project and desire to perform such services, and

WHEREAS, The Trustees intend to construct [project name]

hereinafter referred to as the project, 
at [Campus Name] hereinafter referred to as the Campus,

at a Budgeted Direct Cost of Construction of [Budgeted Direct Cost of Construction],

adjusted to a reference value ENR California Construction Cost Index of [ENR CCCI value];

NOW, THEREFORE, In consideration of the statements and conditions herein, the Trustees do hereby engage the Architect/Engineer to provide design and construction administration services. The Architect/Engineer does hereby agree to perform such services related and incidental described herein. The Trustees and Architect/Engineer agree as follows:

1.0	DEFINITIONS

The following terms as used in this Agreement are defined as follows:

1.1	Adjusted Project Construction Budget: The Project Budget at the time of bid, as adjusted at any particular time to conform to the current ENR CCCI. The Adjusted Project Budget is the Initial Project Budget multiplied by the fractional value of the current CCCI ENR divided by the reference CCCI ENR.

1.2	Budgeted Direct Construction Cost:  The Trustee’s budgeted cost to construct the project.  It includes the Major Categories of the Work, including total building and site work, and escalation.  It excludes Contractor site management fees, Contractor-held contingency, and Contractor overhead and profits.

1.3	Contract Documents: The Trustees-Contractor Agreement, Construction Documents, Bid Proposal Form, Notice to Contractors, bonds, and insurance certificates relative to the project.

1.4	ENR CCCI: The California Construction Cost Index (CCCI) average of Los Angeles and San Francisco values, as published in the Engineering News Record by the McGraw-Hill Publishing Company of New York, New York or successor.

1.5	Estimated Project Construction Cost [Schematic/Preliminary Design Phase, Construction Document Phase as appropriate]: The estimate, including the "Major Categories of Work," adjusted to reflect the agreement ENR CCCI of the projected cost of the construction work represented by the Construction Documents.

1.6	Initial Project Construction Budget: The Trustees' initial estimate of the cost to construct the project.

1.7	Normal Consulting and Engineering Services: Professional services provided by the Architect/Engineer necessary and appropriate to define the project’s design and direct the project’s construction. They include: civil engineering, structural, electrical, and mechanical engineering, landscape architecture, and project cost estimating.

1.8	Project Administrator/Manager/Inspector: The CSU representative designated to act on behalf of the Trustees with respect to the administration, management or inspection of the project.

1.9	Project Construction Budget: The project construction cost allowance specifically stated in writing as the ‘revised’ or ‘current’ ‘Project Construction Budget’ by the Trustees at each applicable phase of plan development.

1.10	Project Construction Cost: The actual amount paid by the Trustees for constructing the project.

1.11	Project Program: Campus provided Capital Outlay Budget Change Proposal (COBCP), project narrative, space function requirements, and Initial Project Construction Budget.

1.12	Specialty Consultants: Consultants other than those listed as, Normal Consulting and Engineering Services which, in the estimation of the Trustees, are desirable and appropriate to augment the Normal Consulting Design Services of the Architect/Engineer to develop the project’s design and direct the project’s construction.

2.0	ARCHITECT/ENGINEER'S BASIC SERVICES

The Architect/Engineer shall provide design and construction administrative services necessary to complete in a timely and professional manner the specified public works project more fully described in this Rider A and in Exhibit A, Scope of Work. The basic services include: providing Normal Consulting and Engineering Services, being responsive to Trustee directions with respect to the project, assisting the Trustees in obtaining required approvals for the construction of the project and preparing Record Documents.

2.1	STANDARD OF CARE

The Architect/Engineer shall perform services in connection with the Project in a manner consistent with or exceeding the degree of care and skill ordinarily exercised by members of the same profession practicing at the same time under similar circumstances.

2.2	GOVERNING LAW

The terms of this Agreement and all work performed hereunder shall be governed by California law. Without preference this includes: California Public Contract Code, including the prohibition against proprietary specifications (Section 3400), California State University Contract Law (Section 10700, et seq.), and the California Education Code relating to the Trustees (Sections 66000, et seq. and 89000, et seq.).

2.3	DOCUMENT COORDINATION AND REVIEWS

The Architect/Engineer shall ensure interdisciplinary document coordination of the Construction Documents for the project. The Architect/Engineer shall prepare initial and revised Basis of Design Reports, and be responsive to independent Seismic Peer, Mechanical Peer and plan review comments. Where the Trustees retain a Contractor to provide pre-construction services the Architect/Engineer shall collaborate and be responsive to Contractor comments in the development of the project.

2.4 	DESIGN-BUILD ELEMENTS INTEGRATION

Secure written acceptance from the Project Administrator to incorporate design-build elements into the project. This proposal for acceptance must identify individual division and subdivisions of work. Where design-build elements are specified, provide written and graphic performance criteria sufficient to secure code review approval and provide biddable Construction Documents. A complete summary listing of design-build elements shall be provided in the project specifications and plan index sheets of Construction Documents.

2.5	THE ARCHITECT/ENGINEER’S DESIGN-TO BUDGET

2.5.1 (100%)	The Budgeted Direct Construction Cost is: [Insert value]

2.5.2   (90%)	The design-to budget is: [Insert value]

2.5.3	Provide a design targeted to a design-to budget of ninety percent (90%) of the Budgeted Direct Construction Cost.

The Architect/Engineer shall not rely upon or assume the application of the full Budgeted Direct Construction Cost at the onset of the design effort. Given the small project focus of this agreement, the time is of the essence nature of this work, and the delay, rework and associated expense in addressing an overbid situation, an underbid result is desired. It is a Trustee preference to seek the flexibility to be able to electively grow a project rather than to be compelled under time and budget pressures to extract costs. Design accordingly.

2.5.4     (5%)	If directed by the campus at the onset of design, the Architect/Engineer shall provide as a part of the work additive bid alternate design enhancements for the project of approximately five percent (5%) of the Budgeted Direct Construction Cost. Such alternate(s) shall not be required to achieve basic services program requirements. The Architect/Engineer’s fee is unaffected whether or not this elective is exercised.

The 5% is consciously identified. The Trustees acknowledge and accept the float discrepancy. Do not design to 100% of the Budgeted Direct Construction Cost.

2.6	SCHEMATIC/PRELIMINARY DESIGN PHASE

Given the small project focus of this agreement provide Schematic and Preliminary Design phase efforts via a single combined phase effort.

2.6.1	Upon receipt of an executed Agreement from the Trustees, develop Schematic/Preliminary Design Documents in accordance with the Project Program furnished by the Trustees.

2.6.2	The Architect/Engineer shall prepare Schematic/Preliminary Design Documents that convey an initial indication of the design of the project, the functional relationships of interior areas, relationship of the project to the site, other buildings and the campus, the materials to be used in construction, the types of mechanical, electrical and structural systems to be utilized.

2.6.3	The Architect/Engineer shall prepare during this phase a Code Analysis document set (<10 sheets). Solicit review by campus and plan check review firm designated by the campus. Resolve all comments. Coordinate with CSU Deputy Chief of Fire Safety for review/approval approach. Projects with code complexities should anticipate two (2) in-person meetings with Office of State Fire Marshal (OSFM) staff in Sacramento to secure needed approvals.

2.6.4	Schematic/Preliminary deliverables.
The Architect/Engineer shall provide the following:

One (1) print copy

One (1) electronic copy

Schematic/Preliminary Design Documents set as submitted to OSFM

Schematic/Preliminary Design Documents set as approved by OSFM

2.6.5	Schematic/Preliminary meetings and site visits.

The Architect/Engineer shall provide the following:

One (1)	Phase kick-off meeting at campus

**	OSFM Code Analysis document set review meeting(s) as needed** to realize OSFM Schematic/Preliminary approval

One (1)	Project mid-point review meeting at campus

One (1)	Phase completion review meeting at campus

2.6.6	The Architect/Engineer shall keep the Project Administrator informed as to the progress of the work.

2.7	CONSTRUCTION DOCUMENT PHASE

2.7.1	The Architect/Engineer shall secure email authorization from the Project Administrator to proceed with the Construction Document Phase work. Upon receipt of authorization prepare the project Construction Documents.

The Architect/Engineer shall prepare Construction Documents that set forth in detail the design, function and construction to be used for the project. The Construction Documents shall be responsive to Trustee Schematic/Preliminary Phase comments. The documents shall be appropriate for and sufficiently descriptive to secure code approvals, bids for constructing the project and thereafter to direct the Contractor in the construction of the project.

2.7.2	The Architect/Engineer shall be responsible for the technical correctness, code compliance, and internal document coordination of the project design documents.

2.7.3	The Architect/Engineer shall develop Bid alternates where provided as an integral part of the Construction Documents. Bid alternates shall be clearly delineated in the documents and shall be appropriately detailed to describe the nature of the completed project whether the bid alternate is taken or not.

2.7.4	The Architect/Engineer shall submit Construction Documents for plan review and revise documents as necessary to resolve peer review and plan check comments prior to submittals to OSFM and Department of State Architect.

2.7.5	PUBLIC AGENCY COORDINATION: The Architect/Engineer shall specific approval from the Project Administrator in advance of each submittal to outside public agencies. Maintain a dated project log of public agency interaction. Give advance notice and secure in-person participation by campus representatives for every public agency meeting. Take and issue meeting minutes. Provide email copy to campus on all correspondence and communication exchange with public agencies.

Architect/Engineer shall provide electronic copy to both the campus Project Administrator and to the CSU Building Official at the CSU Office of the Chancellor of the following:

Code plan check review comment letter(s)

Code plan check recommendation of approval letter

OSFM code plan check comments letter(s)

OSFM plan check approval letter(s)

Send CSU Building Official notices via email to: jandersen@calstate.edu with the subject header of ‘Plan Review Notice [Campus] - [Project Name]’.

2.7.6	The Architect/Engineer shall coordinate with the Project Administrator and Authorities Having Jurisdiction as needed and secure Construction Document plan check, peer review(s) and outside agency approvals for construction.

2.7.7	Construction Document eliverables. Provide the following of completed phase work:

One (1) electronic copy accessible via FTP web site or similar means.

One (1) Construction Document print sets stamped and signed by the architect/engineer and prominently marked ‘FOR BID’ containing all required approval stampings by Authorities Having Jurisdiction. Electronic signatures and stamping are acceptable.

2.7.8	Construction Document meetings and site visits. Provide the following:

One (1) Phase kick-off meeting at campus

One (1) Project mid-point review meeting at campus

One (1) Phase completion review meeting at campus

**	OSFM document set review meeting(s) as needed** to secure OSFM Construction Document approval

2.7.9	The Architect/Engineer shall keep the Project Administrator informed as to the progress of the work.

2.7.10	The Construction Document phase is considered complete upon acceptance of the Construction Documents as evidenced by direction from Project Administrator to proceed with the Bidding Phase.

2.8	BIDDING PHASE

2.8.1	The Architect/Engineer shall secure email confirmation from the Project Administrator to proceed with the bidding phase work. Upon receipt of authorization, assemble the Contract Documents and present to the Project Administrator.

2.8.2	The Architect/Engineer shall consult with the Project Administrator and provide a written opinion of an appropriate construction duration period for the project.

2.8.3	If requested by the Project Administrator, the Architect/Engineer shall reproduce the Construction Document bid set in the number requested. Expense incurred by Architect/Engineer for printing as requested under this section is reimbursable. (See Section 4.3. Compensation, Reimbursable Expenses.)

2.8.4	The Architect/Engineer shall interpret the Construction Bid Documents, respond to Bid RFI’s, prepare addenda, and provide evaluations to the Project Administrator of proposed alternates-equals.

2.8.5	The Architect/Engineer shall not amend the Contract Documents or issue orders to the Contractor that commit the Trustees to extra expense, without first securing written Project Administrator approval.

2.8.6	The Trustees desired outcome is an under-estimate bid result. The Architect/Engineer shall take particular care to avoid an over-bid condition.

If the lowest responsible bid, as determined by the Trustees, for the construction of the project exceeds the Budgeted Direct Construction Cost the Trustees may, at their discretion:

[1]	Accept the over-budget bid (no additional fees will be due to the Architect/Engineer from such an increase made at this time);

[2]	Authorize re-bidding the project within a reasonable time;

[3]	Direct the Architect/Engineer to revise the Construction Documents as an Extra Service if the lowest responsible bid are over-bid by less than ten percent (<10%) or at the Architect/Engineer’s expense if the over-bid is ten percent or greater (≥10%).

If the Trustees direct the Architect/Engineer to revise the Construction Documents [3], the Architect/Engineer, shall maintain the project program and scope identified by the Trustees, modify the drawings and specifications as necessary to secure revised bids at or under the Design-to Budget. Upon approval of the revised documents by the Trustees, the Architect/Engineer shall assist in the second bidding process as for the first bidding.

If in a subsequent rebid effort the lowest responsible bid exceeds the Design-to Budget for Construction the Trustees may, at their discretion, do any of the acts described in [1], [2], or [3] of this subdivision. In the case where the Trustees do [3], the Architect/Engineer's responsibility with respect to revisions shall be the same as above. Upon revising the documents for the second time and second rebid effort, the service described in this paragraph shall be the limit of the Architect/Engineer's basic service obligation with respect to bids exceeding the Design-to Budget.

2.8.7	The bid phase is considered complete upon award of the Construction Contract.

2.9	CONSTRUCTION ADMINISTRATION PHASE

2.9.1	The Construction Administration phase shall commence with the award of the construction contract and shall end upon the Trustee’s filing of the Notice of Completion for the project.

2.9.2	The construction duration, jointly estimated by the Architect/Engineer and Trustees during the Bidding Phase, plus granted weather days, plus thirty (30) additional calendar days, shall for the purposes of this Agreement, be the base duration for the Construction Administration phase. Work required beyond this period due to contractor or owner delay shall be compensable to the Architect/Engineer upon request as an Extra Service.

2.9.3	During the Construction Administration phase the Architect/Engineer shall:

a.)	Keep the Trustees informed of the observed progress of construction

b.)	Report via email to the Trustees observed deficiencies in the work of construction

c.)	Evaluate schedules, shop drawings, materials, equipment, and laboratory reports for compliance with design

d.)	Prepare documentation for change proposals and change orders for written approval of Trustees

e.)	Examine Contractor's applications for payment; recommend by signature partial payments to Contractor in accordance with the Contract Documents.

2.9.4	The Architect/Engineer shall advise and consult with the Trustees, in all matters identified in the Contract Documents. The Architect/Engineer shall provide technical advice to the Project Manager/Inspector of Record and as requested prepare written responses and instructions to the Contractor relative to the construction of the project. The Architect/Engineer shall advise the Trustees’ Project Manager/IOR who acts as the Trustees’ primary conduit of formal correspondence and direction to the contractor.

2.9.5	The Architect/Engineer shall provide timely response to Contractor submittals and requests for information (RFI’s) to the Trustee’s Project Manager.

2.9.6	In the event of an error or omission in the Construction Documents due to the Architect/Engineer, the Architect/Engineer shall prepare revised documents to correct the error or address the omission without additional cost to the Trustees.

2.9.7	The Architect/Engineer shall review and by signature recommend approval or rejection of the Contractor’s payment requests to the Trustees. As a prerequisite to a recommendation of approval, the Architect/Engineer shall evaluate the Contractor’s As-Built Drawings to generally ascertain that such documents are being regularly updated by the Contractor to describe the project as actually constructed, reviewing to generally confirm that the Contractor has indicated adjustments (if any) to dimensioned location, size and depth of utility infrastructure. The architect is not required to exhaustively validate the accuracy of the contractor’s As-Built Documents beyond a professional standard of care observation of project conditions.

2.9.8	The Architect/Engineer and its consultants, as necessary, shall make one (1) visit each one (1) week period during the Construction Administration Phase to the project to ascertain that the work is being executed in conformity with the Construction Documents. The Architect/Engineer shall conduct a project status meeting with the Contractor and issue written reports of such meetings to Trustees. During the course of the project the Trustees may reduce the frequency of on-site visits as conditions warrant. A reduction in site visits will not be cause to reduce the fee due to the Architect/Engineer.

2.9.9	The Architect/Engineer shall, when requested by Trustees, be present at meetings or inspections called or conducted by Authorities Having Jurisdiction.

2.9.10	The Architect/Engineer shall impartially advise the Trustees as to its interpretation of the Construction Documents in the construction of the project and on questions and claims relating to the execution and progress of the work.

2.9.11	The Architect/Engineer shall promptly inform the Trustees whenever, in the Architect/Engineer's opinion, it may be necessary to reject the work or its component parts.

2.9.12	During this phase, the Architect/Engineer shall not amend the Contract Documents or issue orders to the Contractor that might commit the Trustees to extra expense, without first obtaining the written approval of the Trustees.

2.9.13	As a part of the close out of the Construction Administration Phase of the project, the Architect/Engineer shall:

a.)	Make final examinations of the project and report findings to the Trustees by compiling one (1) preliminary, one (1) revised, and one (1) final punch list;

b.)	Assemble, ascertain for completeness and deliver to the Trustees written guarantees, instruction books, operational manuals, and balance reports required of Contractor;

c.)	Determine in consultation with the Trustees the date of completion of the project;

d.)	Recommend approval by signature of the final certificate for payment to the Contractor.

2.10	RECORD DOCUMENTS PHASE

At the conclusion of the Construction Administration Phase, the Architect/Engineer shall assemble a Record Document set depicting the as-built completed condition of the work. The Record documents shall be based upon the project’s original Construction Documents and incorporate all change orders issued. Hand drafted annotations of change order modifications are unacceptable as a final product. The document files and individual document sheets shall be prominently labeled Record Documents and dated.

The Architect/Engineer shall submit a draft print set of record documents for Trustee review. Upon acceptance by the Trustees, the Architect/Engineer shall at a minimum furnish the Trustees with the following:

One (1) print copy of completed Record Documents

One (1) electronic copy accessible via FTP web site or similar means of:

●	BIM model only if modified as per Section 3.0l

●	CAD and PDF of plan documents

●	Word and PDF of specifications documents

2.11	POST CONSTRUCTION PHASE

In the event a Contractor’s Claims Review Board is convened involving this project, the Architect/Engineer shall assist the Trustees in producing its rebuttal and attend the Claims Review Board hearing. Based on Claims Review Board findings the Trustees may authorize payment consistent with Section 3.0j, below, to Architect/Engineer for reasonable efforts expended in this regard.

The Post Construction Phase shall end upon the public filing of the Notice of Completion.

3.0	EXTRA SERVICES

During the course of the project the Trustees may elect to seek additional work beyond that required to be provided by Section 2.0, Architect/Engineer’s Basic Services. Such work shall be considered Extra Services.

Extra Services require pre-authorization in writing by the Trustees and countersignature acceptance by the Architect/Engineer. When Extra Services are authorized and accepted, they shall be provided by the Architect/Engineer and will be paid for per Section 4.2, Compensation, Extra Services.

The following services are not covered by Section 2.0, Architect/Engineer's Basic Services, of this Agreement and are considered Extra Services:

a.)	Feasibility and or programming studies necessary to define scope for a Schematic Design.

b.)	Civil surveys, or site utilities location verification.

c.)	Documents or drawings of existing construction. As a part of Basic Services, the Architect/Engineer shall assess the accuracy of available as built information and shall make themselves familiar with readily observable site and existing building conditions.

d.)	Revising previously approved work. There shall be no Extra Services for changes by the Architect/Engineer, required by code, or as a result of Architect/Engineer’s errors or omissions.

e.)	Design assessments and remedial documentation for the replacement of work during construction damaged by fire or other causes not the fault of the Architect/Engineer.

f.)	Providing additional professional services made necessary due to the actions of the contractor or Trustees in the performance of the construction contract, including construction durations exceeding the original specified duration. Extra Services will not be authorized in connection with change orders arising out of Architect/Engineer's misinterpretations, errors or omissions.

g.)	Providing consulting and engineering services additional to Normal Consulting and Engineering Services.

h.)	Delineations or renderings, other than that required in Section 2.6.

i.)	Professional services to select, design, and/or incorporate Group II (furnishings, fixtures and equipment) not incorporated in the Project Construction Budget. Coordination with interior design information supplied in a timely manner by the Trustees shall be provided a part of Basic Services.

j.)	Providing additional project site visits or additional construction administration phase reporting requested by Trustees.

k.)	Providing services specific to LEED documentation and project certification.

l.)	Providing BIM model data revisions/reductions for usability by Facilities Management and Operations.

4.0	COMPENSATION

The Trustees shall compensate the Architect/Engineer, in accordance with the terms and conditions of this Agreement as follows:

4.1	COMPENSATION, BASIC SERVICES

Compensation for the Architect/Engineer's Basic Services shall be as indicated in the Small Project Lump Sum Fee Schedule (Exhibit B).

4.2 	COMPENSATION, EXTRA SERVICES

Fee proposals by the Architect/Engineer shall be reflective of work effort necessary to design and document the condition identified in the Extra Service.

4.3	COMPENSATION, REIMBURSABLE EXPENSES

The Trustees will reimburse certain project-related expenditures (i.e., reprographics). The Trustees will issue an Extra Service Authorization at the onset of the project for the Architect/Engineer to invoice against for reimbursable charges. If necessary, the Trustees will issue additional authorizations should the initial amount be exhausted.

Claims for reimbursable expenses shall reflect actual expenditures made by the Architect/Engineer and their consultants working on the project and be documented by appropriate invoice and supporting receipts.

a.)	Reprographic Services:

Reproduction and delivery of project deliverables provided to the Trustees shall be reimbursable except that reproduction and delivery of documents for internal Architect/Engineer use and coordination is not reimbursable.

b.)	Travel and Mileage:

Trips from the Architect/Engineer’s office to the campus project site or to the Chancellor's Office are not reimbursable unless pre-authorized.

Project related travel to be reimbursed must be noticed in advance and authorized. Once authorized, reasonable travel and meal charges incurred for this project will be reimbursed.

c.)	Office Supplies and Telecommunication Charges:

Charges for miscellaneous office supplies, general office operations, including telecommunication charges, are not reimbursable.

4.4	COMPENSATION, TIMES OF PAYMENT

Payments under this Agreement shall be made in arrears of work increment completed to the satisfaction of the Trustees and upon submittal of an invoice in CSU invoice format. If not otherwise specified, payment for services rendered will be timely processed on a monthly basis upon presentation of invoice.

4.5	COMPENSATION, DEDUCTIONS

No deductions shall be made from the Architect/Engineer’s compensation for construction administration due to acceptance of a favorable bid. Conversely no additional amounts shall be paid should the Trustee’s elect to accept a bid that exceeds the Project Construction Budget.

4.6	COMPENSATION, FINAL INVOICE AND FINAL PAYMENT

At the conclusion of work on the project the Architect/Engineer shall submit a final invoice for all remaining amounts due. This invoice shall be prominently identified as ‘FINAL INVOICE [Project]’.

5.0	TRUSTEES' RESPONSIBILITIES

5.1	TRUSTEES, RESOURCES TO BE SUPPLIED

The following resources, surveys, and reports will be made available to the Architect/Engineer at Trustees' expense:

a.)	Project Program: A project description and project program requirements.

b.)	Project Administrator: A representative of the Trustees designated to act on behalf of the Trustees with respect to the project.

c.)	Site Survey: A land survey of the site indicating lines of streets, alleys, pavements, and adjoining property; rights-of-way, restrictions, easements, encroachments, deed restrictions, boundaries, grades and contours of the site; locations, dimensions and data pertaining to known utilities, existing structures, landscaping and trees, and other improvements.

d.)	Soil and Foundation Data: Campus-specific site coefficients for CSU campus locations will be provided at the onset of design. A geotechnical report, test borings, test pit information, soil bearing values, and other geotechnical assessments appropriate to define sub-surface conditions will be provided as necessary once the nature of work is appropriately established.

e.)	Code and Peer Reviews, Field Inspections and Testing Reports: Structural, mechanical, chemical, and other laboratory tests, field inspections and testing reports as required during the project.

f.)	Official Forms and General Conditions: Bid forms, contract forms, bond forms, general conditions, supplemental conditions of the contract and advertisements for bids.

g.)	Project Manager/Inspector of Record (IOR): Representative(s) of the Trustees, reporting to the Project Administrator, tasked to act in an on-site capacity to provide project management and/or conduct field inspections of the project during construction.

5.2	TRUSTEES, TIMELY REVIEW

The Trustees will be responsive to information requests and issue timely direction to avoid unreasonable delay in the progress of the work.

5.3	TRUSTEES, FAILURE TO ACT

Nothing in this Agreement or act or failure to act on the part of the Trustees shall be construed as a waiver of claim by the Trustees for defects or deficiencies in the documents prepared by or services required of the Architect/Engineer.

6.0	OWNERSHIP AND USE OF DOCUMENTS

6.1	OWNERSHIP OF DOCUMENTS

The Architect/Engineer agrees that drawings, specifications, and technical data produced in the performance of this Agreement is the property of the Trustees. Upon Trustee request the Architect/Engineer shall provide electronic and or print copies of this work product to the Trustees. The Trustees grant the Architect/Engineer the right to reuse the elements and features developed for this work in other designs for other projects, including those with other clients.

6.2	USE OF DOCUMENTS

The Trustees reserve the right to use documents prepared under this Agreement regardless of whether the Agreement is terminated or the project is suspended or abandoned. This right allows the Trustees to use these documents in the future for the same project or for other CSU projects. Trustee reuse of documents in whole or in part on another project relieves the Architect/Engineer of liability resulting from such use.

7.0	TERMINATION

7.1	AGREEMENT CANCELLATION

The Trustees may terminate this Agreement or suspend the project upon a three (3) business-day advance written notice to the Architect/Engineer. The Architect/Engineer may terminate this Agreement if the project is suspended by the trustees for more than 180 days or if the Trustees substantially fail to perform in accordance with Section 5.0 (Trustees’ Responsibilities) of this Agreement. Notice of termination must be given in writing to the Trustees.

7.2	TERMINATION PAYMENT

In the event the Trustees terminate this Agreement, suspends the project for more than 180 days, abandon the project, or the Architect/Engineer terminates this Agreement, in accordance with Section 7.1 (Agreement Cancellation), the Trustees shall pay to the Architect/Engineer as full payment for services performed and expenses incurred under this Agreement as follows: the sum due under Section 4.0 (Compensation) as shall have become payable under Section 4.4 (Compensation, Times of Payment) because of progress in the work plus a pro-rata portion of the next succeeding and uncompleted step, if any, for services actually rendered by the Architect/Engineer, plus any pro-rata sums due the Architect/Engineer for Extra Services.

8.0	INSURANCE and RISK MANAGEMENT

8.1	INDEPENDENT FROM STATE

The Architect/Engineer its agents, officers and employees, in the performance of this Agreement, shall act in an independent capacity and not as officers, employees, or agents of the State of California.

8.2	INDEMNIFICATION

The Architect/Engineer agrees to hold harmless, defend, and indemnify the State of California, the Trustees of the California State University, the University, and the officers, employees representatives, and agents of each of them from any and all claims, damages, losses, causes of action and demands, and all costs and expenses incurred in connection therewith, including, but not limited to attorneys’ fees and costs to the extent arising out of, pertaining to, or related to the negligence, recklessness, or willful misconduct on part of the Architect/Engineer, its officers, agents, and employees, in the performance of this Agreement. In no event shall the cost to defend charged to the Architect/Engineer exceed the Architect/Engineer’s proportionate percentage of fault. However, notwithstanding the previous sentence, in the event one or more defendants is unable to pay its share of defense costs due to bankruptcy or dissolution of the business, the Architect/Engineer shall meet and confer with other parties regarding unpaid defense costs.  Architect/Engineer Provider’s liability is not limited to recoverable insurance.  This provision shall survive the expiration or termination of this Agreement.

The provisions of the above section pertaining to the duty and cost to defend shall not apply to either of the following:

    - Any contract for design professional services per the provisions of California Civil Code section 2782.8, or amendment thereto, where a project-specific general liability policy insures all project participants for general liability exposures on a primary basis and also covers all design professionals for their legal liability arising out of their professional services on a primary basis.

    - A design professional per the provisions of California Civil Code Section 2782.8, that provides design professional service and is party to a written design-build joint venture agreement and not the primary holder of the Trustees and Design-Builder contract.

8.3	ARCHITECT/ENGINEER’S INSURANCE

The Architect/Engineer shall not commence work until the Trustees have received evidence of the insurance required in this section and approved it.

Policies, Coverage and Amounts:

The Architect/Engineer shall not commence work until the Trustees have received evidence of the insurance required in this section and approved it.

Policies, Coverage and Amounts:

Architect/Engineer shall obtain the following policies and coverage. The minimum limits of insurance furnished by the Architect/Engineer under this section shall provide coverage in amounts not less than the following, unless a different amount is stated in Exhibit A, Scope of Work Description:

a.)	Comprehensive or Commercial Form General Liability Insurance:

This insurance shall on an occurrence basis, cover work done or to be done by or on behalf of the Architect/Engineer and shall provide insurance coverage for bodily injury, personal injury, property damage, and contractual liability.  The aggregate limit shall apply separately to the work.

Limits of Liability:

$4,000,000.00	General Aggregate

$2,000,000.00	Each Claim - combined single limit for bodily injury and property damage.

b.)	Business Automobile Liability Insurance:

This insurance shall on an occurrence basis, cover owned, scheduled, hired, and non-owned automobiles used by or on behalf of the Architect/Engineer and shall provide insurance coverage for bodily injury, property damage, and contractual liability.  Use Insurance Service Office (ISO) Form Number CA 0001 covering any automobile.

Limits of Liability:

$1,000,000.00	Each Accident - combined single limit for bodily injury and property damage.

c.)	Workers’ Compensation Insurance:

This insurance shall include Employers Liability limits of $1,000,000.00 and other limits required under California law.

d.)	Professional Liability Insurance:

the Architect/Engineer shall obtain and maintain professional liability (errors and omissions) insurance covering work done or to be done by or on behalf of the Architect/Engineer on a claims-made basis for no less than $2,000,000.00 each claim and $4,000,000.00 annual aggregate, and certification of coverage shall be submitted to the Trustees upon signing of this Agreement. If the total contract amount exceeds $1,000,000 the Architect/Engineer shall renew and keep such insurance in effect for at least ten (10) years after the recordation of the notice of completion.

For any of the insurance described in the paragraphs above, the amount of limits can be satisfied by a combination of primary and excess or umbrella insurance.

8.4	ACCEPTABILITY OF INSURERS

Insurers shall be authorized in the State of California to transact insurance and shall hold a current A.M. Best’s rating of no less than A: VII or alternatively a carrier acceptable to the Trustees.

8.5	VERIFICATION OF COVERAGE

Verification of coverage shall be provided as follows:

a.	The Architect/Engineer shall submit to the Trustees copies of certificates of insurance and endorsements to the policies of insurance required by the Agreement as evidence of the insurance coverage.

b.	The scope of coverage shall be shown on the certificate of insurance.

c.	The Architect/Engineer shall provide written notice of cancellation of coverage within thirty (30) days to the Trustees.

d.	The Architect/Engineer shall notify the Trustees in writing of any material change in insurance coverage.

e.	Renewal certifications shall be timely filed by the Architect/Engineer for coverage until the work is accepted as complete.

8.6	INSURANCE PROVISIONS

Insurance policies except for Workers Compensation and Professional Liability insurance shall contain, or be endorsed to contain, the following provisions:

a.	For the general and automobile liability policies, the State of California, the Trustees of the California State University, the University, their officers, employees, representatives, volunteers, and agents shall be covered as additional insureds.

b.	For claims related to the work, the Architect/Engineer’s insurance coverage shall be primary insurance as respects the State of California, the Trustees of the California State University, the University, their officers, employees, representatives, volunteers, and agents.  Insurance or self-insurance maintained by the State of California, the Trustees of the California State University, the University, their officers, employees, representatives, volunteers, and agents shall be in excess of the Architect/Engineer’s insurance and shall not contribute with it.

c.	The State of California, the Trustees of the California State University, the University, their officers, employees, representatives, volunteers, and agents shall not by reason of their inclusion as additional insureds incur liability to the insurance carriers for payment of premiums for such insurance.

d.	Each insurance policy required by this section shall state that coverage shall not be canceled, except after thirty (30) days prior written notice by mail, return receipt requested, has been given to the Trustees, ten (10) days notice for non-payment of premium.

e.	Trustees reserves the right to require complete, certified copies of all required insurance policies, including endorsements required by these provisions, at any time.

8.7	ADDITIONAL INSURANCE CONDITIONS

a.	Any deductible under any policy of insurance required in this section shall be the Architect/Engineer’s liability.

b.	Acceptance of certificates of insurance by the Trustees shall not limit the Architect/Engineer’s liability under the Agreement.

c.	The Architect/Engineer’s obligations to obtain and maintain required insurance are non-delegable duties under this Agreement.

9.0	ADDITIONAL PROVISIONS

9.1 	PERSONAL ELIGIBILITY CERTIFICATION

If the Architect/Engineer is a natural person, the Architect/Engineer certifies by signing this Agreement that s/he is a citizen or national of the United States or otherwise qualified to receive public benefits under the Personal Responsibility and Work Opportunity Reconciliation Act of 1996 (P.L. 104-193; 110 STAT. 2105, 2268-69), State of California Governor’s Executive Order W-135-96.

9.2	CORPORATE ELIGIBILITY CERTIFICATION

If the Architect/Engineer is a corporation, the Architect/Engineer certifies and declares by signing this Agreement that it is eligible to contract with the State of California pursuant to the California Taxpayer and Shareholder Protection Act of 2003 (Public Contract Code Section 10286, et seq.).

9.3	NONDISCRIMINATION

9.3.1	In the performance of this Agreement, the Architect/Engineer and its consultants shall not deny the Agreement’s benefits, nor shall they discriminate unlawfully against any person on the basis of religion, color, ethnic group identification, sex, actual or perceived gender identity, age, physical or mental disability, medical condition, marital status, or age (over 40).  Additionally, the Architect/Engineer and its consultants shall insure that the evaluation and treatment of employees and applicants for employment are free of such discrimination as well.

9.3.2	The Architect/Engineer shall comply with the provisions of the Fair Employment and Housing Act (Government Code Section 12900, et seq.), the regulations promulgated thereunder (California Code of Regulations, Title 2, Sections 7285.0 et seq.), and the provisions of Article 9.5, Chapter 1, Part 1, Division 3, Title 2 of the Government Code (Government Code Sections 11135-11139.5).

9.3.3	The Architect/Engineer shall permit access by representatives of the California Department of Fair Employment and Housing and the Trustees upon reasonable notice at times during normal business hours with at least 24 hours’ notice, to its books, records, accounts, other sources of information, and its facilities as the Department or Trustees shall require to ascertain compliance with this Agreement.

9.3.4	The Architect/Engineer and its consultants/sub-contractors shall give written notice of their obligations under this Agreement to labor organizations with which they have a collective bargaining or other agreement.

9.3.5	The Architect/Engineer shall include the nondiscrimination and compliance provisions of this Agreement in sub-contracts to perform work under the Agreement (Government Code Sections 12990, 11135, et seq., Title 2, California Code of Regulations, Section 11105).

9.4	DRUG FREE WORKPLACE CERTIFICATION

The Architect/Engineer hereby certifies compliance with Government Code Sections 8355, 8356, and 8357 in matters relating to providing a drug-free workplace. In accordance with Government Code Section 8355, the Architect/Engineer shall:

a.	Publish a statement notifying employees that unlawful manufacture, distribution, dispensation, possession, or use of a controlled substance is prohibited and specifying actions to be taken against employees for violations;

b.	Establish a Drug-Free Awareness Program to inform employees about all of the following:

1.	The dangers of drug abuse in the workplace,

2.	The Service Provider’s policy of maintaining a drug-free workplace,

3.	Any available counseling, rehabilitation, and employee assistance programs, and

4.	Penalties that may be imposed upon employees for drug abuse violations;

c.	Require that each employee engaged in the performance of the Agreement be given a copy of the statement required by sub-part A, and require that each employee, as a condition of employment on the Agreement, agree to abide by the terms of the statement.

9.5	DISABLED VETERAN BUSINESS ENTERPRISE

Responsive to direction from the State Legislature (Public Contract Code Section 10115, et seq.), the Trustees are seeking to increase the statewide participation of disabled veteran business enterprises in contract awards. To this end, advise the Trustees of any contractual arrangements with consultants or suppliers that are certified as disabled veteran business enterprises.

9.6	WARRANTY

The Architect/Engineer warrants that no officer or employee of the State of California shall receive compensation from the Architect/Engineer or consultants for work performed in the execution of this Agreement, or for any architectural or engineering services, public or private, performed for the Architect/Engineer or of its consultants.

Breach of this warranty shall give the Trustees the right to terminate this Agreement without compensation or payment to the Architect/Engineer or, in its discretion, to deduct from the payment due the Architect/Engineer under this Agreement, the amount of sums the Architect/Engineer has paid or has agreed to pay in violation of this Article.

9.7	SUCCESSORS AND ASSIGNS

Architect/Engineer shall not assign benefits or delegate duties under this Agreement in whole or in part, nor assign any moneys due or to become due hereunder without the written consent of Trustees.

9.8	NOTICES

Notice for either party may be served by delivering it in writing to the party or by depositing it in a U.S. mail deposit box with postage fully prepaid addressed as shown within the information block of the Agreement page. Nothing herein shall preclude the giving of notice by personal service.

9.9	EXAMINATION, AUDIT and REPORTING

9.9.1	If the Agreement exceeds $10,000 the contracting parties shall be subject to the examination and audit of the State Auditor of the State of California and the California State University Auditor for a period of three years after final payment under the Agreement. The examination and audit shall be confined to those matters connected with the performance of this Agreement, including, but not limited to, the costs of administering this Agreement (Government Code Section 8546.7).

9.9.2	The Architect/Engineer performance is evaluated on a per-project basis. Evaluations are shared systemwide and are considered in the award of future commissions and in the determination of CSU systemwide project architect prequalification.

9.9.3	DIR Registration. In accordance with Labor Code Section 1720, et seq., the Architect/Engineer shall register with the Department of Industrial Relations (DIR) for this project and pay at least the prevailing wages on services/work aspects where a prevailing wage applies. Such services and/or work aspects include, but are not limited to, the Architect/Engineer or its sub-consultant’s provision of geotechnical studies, potholing involving digging, site surveying and/or construction IOR services as defined by the DIR.

9.10	OFFSHORING of CSU CONTRACT WORK

Architect/Engineer warrants it certified under penalty of perjury in its bid for this Agreement that the Agreement, and any subcontract performed under the Agreement, will be performed solely with workers within the United States; and if this Agreement, and any subcontract performed under this Agreement, will not be performed solely with workers within the United States, Architect/Engineer described in its bid any parts of the work to be performed by workers outside of the United States.  Further, Architect/Engineer warrants no work will be performed under the Agreement with workers outside the United States, except as described in Architect/Engineer’s bid. If Supplier or its sub-supplier performs the Agreement with workers outside the United States during the life of the Agreement, and Supplier did not describe such work in its bid, Supplier acknowledges and agrees that:

- Trustees may terminate the Agreement without further obligation for noncompliance, and

- Supplier will forfeit to Trustees the amount Trustees paid for the percentage of work that was performed with workers outside the United States and not described in Supplier’s bid.

10.0	ENTIRE AGREEMENT AND AMENDMENTS

This Agreement is the entire agreement between the parties.  Oral representations, understandings, or writings not expressly incorporated in the Agreement are void.

10.1	Changes prior to execution of the Agreement: Unless identified within Exhibit A, Scope of Work under a separate sub-heading entitled ‘Modifications to Agreement’, it is the intent of the Trustees to use the standard published form of this Agreement and Rider A without modification. The Agreement and Rider A shall not be modified without review and concurrence by CSU Office of General Counsel.

10.2	Changes after execution of the Agreement: This Agreement may be amended by mutual consent of the parties hereto in writing.

End of Rider A